|  |  |  |
| --- | --- | --- |
| Date | Time | Work |
| Nov 2 | In class | 1. Listen to the teacher to get information about final project 2. Thinking about the plan |
| Nov 2 | In resident | 1. Make the plan outline about the final project 2. Testing and research information about the detail of this plan 3. Make a log in window and test it |
| Nov 3 | Before class | 1. Change some detail about the plan |
| Nov 3 | In class | 1. Debug log in menu |
| Nov 3 | In resident | 1. Confirm more detail about final project program |
| Nov 4 | In class | 1. Talk with teacher about the final project |
| Nov 4 | In resident | 1. Make the user’s main menu |
| Nov 5 | In class | 1. Chapter 5 & 6 test |
| Nov 5 | In resident | 1. Debug the code about change password 2. Make the student and teacher report broken menu |
| Nov 6 | In class | 1. Talk with teacher about the final project 2. Testing on the program have finished until now |
| Nov 6 | In resident | 1. Finish report broken method |
| Nov 7 | In resident | 1. Test report broken method |
| Nov 8 | In resident | 1. Debug report broken method |
| Nov 9 | In class | 1. Add more things into broken class |
| Nov 9 | In resident | 1. Test new things of broken class |
| Nov 10 | In class | 1. Continue working on broken class |
| Nov 10 | In resident | 1. Finish repairman repair method |
| Nov 11 | In class | 1. Finish broken class |
| Nov 11 | In resident | 1. Test broken class |
| Nov 12 | In class | 1. Debug and fix broken class |
| Nov 12 | In resident | 1. Research information about the problem with broken class |
| Nov 13 | In class | 1. Finish principal class show broken method to show the broken to the principal user |
| Nov 14 | In resident | 1. Start to make the question class for student to ask question |
| Nov 15 | In resident | 1. Research information about question class |
| Nov 16 | In class | 1. Finish the first draft of question class |
| Nov 16 | In resident | 1. Test question class |
| Nov 17 | In class | 1. Submit the first draft 2. Finish broken method shows repairing expense to the principal |
| Nov 17 | In resident | 1. Debug question class |
| Nov 18 | In class | 1. Test whole program 2. First draft of suggestion class |
| Nov 18 | In resident | 1. Add suggestion class to student class 2. Add suggestion class to teacher class |
| Nov 19 | In class | 1. Test suggestion class run with the program |
| Nov 19 | In resident | 1. Debug the whole program 2. Test the whole program |
| Nov 20 | In class | 1. Test to write suggestion by s & t class |
| Nov 20 | In resident | 1. Update broken class |
| Nov 21 | In resident | 1. Test broken class after update |
| Nov 22 | In resident | 1. Test whole program after update |
| Nov 23 | In class | 1. Add suggestion class to principal class |
| Nov 23 | In resident | 1. Test answer suggestion by principal class 2. Test the whole program |
| Nov 24 | In class | 1. Submit the second draft of final project to teacher |
| Nov 24 | In resident | 1. Test the student & teacher class read new message |
| Nov 25 | In class | 1. Add notice method to principal class to show the school notice to student and teacher |
| Nov 25 | In resident | 1. Create the notice method |
| Nov 26 | In class | 1. Test the notice method |
| Nov 26 | In resident | 1. Debug the notice method |
| Nov 27 | In class | 1. Debug the notice method |
| Nov 27 | In resident | 1. Test the notice method after debug |
| Nov 28 | In resident | 1. Test the whole project program |
| Nov 29 | In resident | 1. Debug the question class |
| Nov 30 | In class | 1. Test the notice method and question class after debugged |
| Nov 30 | In resident | 1. Test the whole program and check finish all of it |
| Dec 1 | In class | 1. Submit the final project program |